Media Consortium Cross-Linking Phone Call

1) Clarification/questions about the project

2) Discussion of search/indexing options: what's the best way to aggregate and/or search member content?

a) aggregation vs. searching

b) partnering with other indexing/archiving projects?

c) technical barriers

3) Discussion of information delivery

a) data formats and platforms

b) Web site or standalone search application?

c) closed or open?

4) Next steps

a) Deadlines?

b) Who will write up a design framework?

c) Who will work on a prototype?

d) Who will oversee the project?

On the phone: Jessica and Seamus from In These Times; Steve, Bruce and Ed from Mother Jones; DJ from The American Prospect; Ben from Link TV

Steve: Explains background of MC, project

Goal—to thicken connections among projects, give readers enriched experience, build traffic and branding

How automatic should this be? Editors would be more comfortable if they could choose the related content to feature

RSS feed: set reader to retrieve content on longer intervals

Do we each have the capacity to take our content and port it into RSS feed?

Probably

Commonly-shared queriable database is buildable

Indy search engine?

Could be a benefit of joining the MC, getting access to this

Also: experts and reports from partners, etc.

Could do double duty as a research tool for tv/radio projects

Can have enclosures in RSS for audio and video

Flash-based players embedded in Web sites: see current.tv

Reader rating part of this site

Would need to check out Open Network player technology

Different business models and various amounts of free content

Question about metadata: database will just be metadata, not stories

Break it into scalable chunks: maybe wait on categorization until intial backbone exists

Allow for varying levels of participation among members so that business concerns can be addressed

Specifics:

What do the different sites need to do?

They need to create RSS feeds, and need to have the capability to do so.

Where does the data go?

Into a centralized database—where is it hosted, and who is maintaining it?

How do we query the database?

Need to build a Web front-end—may need programmers.

Who owns this thing and what kind of profit might come out of it down the line?

Do we want an ownership plan? Finding investors? Ownership of the data? Ownership of the technology? Larger group meeting at the end of March: bigger question of revenue model could be addressed at that meeting—earnings valuation.

Need to phase this conversation to stay on nuts on bolts for the next month or two so we can present something viable.

Question: is this funding or investment?